## Slide 1
SPRINT 2 · PROGRESS UPDATE
From Infrastructure to a Live Application on AWS
Stage 2: trial carried through to confirming the application is live
StreamingApp · Capstone Project

## Slide 2
What This Stage Covers
1
AWS Identity & CLI Setup
2
Terraform Backend Bootstrap (S3 + DynamoDB)
3
Networking — VPC, Subnets, Gateways & Routing
4
Compute, Registry & Storage — EKS, EC2, ECR, S3, DynamoDB
5
Kubernetes RBAC for the Terraform Identity
6
Ansible Configuration of the Jenkins EC2 Host
7
Docker Image Build & Push to ECR
8
Application Deployment via Helm
9
Load Balancer, Ingress & Jenkins Pipeline Test
10
Result — Application Verified Live
Sprint 2 Progress — Part 2
2

## Slide 3
01
AWS Identity & CLI Setup
Establishing a trusted, scriptable identity for all AWS operations
✦ Created a dedicated IAM user for programmatic Terraform / CLI access
✦ Configured the AWS CLI locally with the new credentials and default region
✦ Verified access ahead of any infrastructure changes
Sprint 2 Progress — Part 2
3

## Slide 4
02
Terraform Backend Bootstrap
Standing up remote state storage and locking before the main config runs
✦ Created the S3 bucket (streamingapp-tfstate) that holds Terraform's remote state file
✦ Created the DynamoDB table (streamingapp-tflock) used purely for state locking, preventing concurrent applies from corrupting state
✦ Bootstrapped both outside the main Terraform run to avoid the chicken-and-egg problem of Terraform managing the very backend it stores its state in
✦ Re-ran terraform init to point the backend at the new bucket and table
Why first: the S3 backend must already exist before ‘terraform init’ can target it.
Sprint 2 Progress — Part 2
4

## Slide 5
03
Networking
Core VPC layout provisioned and verified on real AWS
✦ VPC created
✦ 2 public and 2 private subnets provisioned across availability zones
✦ 1 NAT Gateway deployed for private-subnet outbound access
✦ 1 Internet Gateway attached for public-subnet access
✦ Public route table configured and associated
✦ Private route table configured and associated
Sprint 2 Progress — Part 2
5

## Slide 6
04
Compute, Registry & Storage
Application-hosting infrastructure created via Terraform apply
✦ Streaming app EKS cluster created with its node group and worker nodes
✦ EC2 instance (Jenkins host) provisioned
✦ ECR repositories created, with images pushed to the registry
✦ S3 resources provisioned
✦ DynamoDB table provisioned
Sprint 2 Progress — Part 2
6

## Slide 7
05
Kubernetes RBAC for Terraform
Bridging the AWS identity that runs Terraform with cluster permissions
✦ Granted the Terraform identity Kubernetes RBAC access on the new EKS cluster
✦ Enables subsequent kubectl / Helm operations to authenticate against the cluster using the same trusted identity
Sprint 2 Progress — Part 2
7

## Slide 8
06
Ansible Configuration of Jenkins EC2
Configuring the CI host through the dynamic AWS inventory
✦ Generated a new SSH key pair and updated EC2.tf to attach it to the Jenkins instance
✦ Copied the private key into WSL's native filesystem for use by Ansible over SSH
✦ Ran the Ansible playbook against the EC2 host via the dynamic AWS inventory — real SSH connection, zero failures
Sprint 2 Progress — Part 2
8

## Slide 9
07
Docker Image Build & Push to ECR
Building each microservice image and publishing it to the registry
✦ Built the frontend image
✦ Built the auth-service image
✦ Built the streaming-service image
✦ Built the admin-service image
✦ Built the chat-service image
✦ Pushed all five images to their ECR repositories
Sprint 2 Progress — Part 2
9

## Slide 10
08
Application Deployment via Helm
Rolling the freshly built images out to the EKS cluster
✦ Populated the real application secret in the cluster
✦ Deployed MongoDB and the core application components
✦ Deployed all 5 services via Helm, overriding the image tag to the versions just pushed to ECR
✦ Confirmed all pods reached a Running state
Sprint 2 Progress — Part 2
10

## Slide 11
09
Load Balancer, Ingress & Pipeline Test
Exposing the application and validating the CI pipeline end to end
✦ Installed the AWS Load Balancer Controller and configured Ingress for external access
✦ Ran the Jenkinsfile through Jenkins to validate the CI/CD pipeline against real AWS infrastructure
Sprint 2 Progress — Part 2
11

## Slide 12
✓
The App Is Live
End-to-end path verified on real AWS infrastructure: identity and CLI, Terraform-provisioned network and cluster, Ansible-configured CI host, freshly built images deployed via Helm, and traffic reaching the app through the Load Balancer and Ingress.
Not a local demo — provisioned, deployed, and confirmed running on actual AWS resources.
Sprint 2 Progress — Part 2
12