## Slide 1: Automated Delivery: From Git Push to EKS
SPRINTS 3 & 4 · PROGRESS UPDATE
Configuration management with Ansible and a full CI/CD pipeline, verified end to end on a freshly provisioned AWS environment
Notes: Sprints 3 and 4 of the StreamingApp capstone: Ansible-driven configuration through Jenkins (Sprint 3) and an automated CI/CD pipeline that deploys to EKS on every push (Sprint 4). Everything shown was run on real AWS infrastructure on 16 Oct 2026, then torn down.

## Slide 2: At a Glance
Both sprints delivered and verified on real AWS infrastructure, 16 Oct 2026
3
Jenkins jobs
Chained: Terraform → Ansible run automatically; the app pipeline runs on every push
12
real unit tests
Jest suites for all four services and the frontend replace placeholder scripts
5
images per commit
Built, tagged with the git SHA and pushed to immutable ECR repositories
#5
app build all green
Test → build → deploy → smoke tests passed through the live load balancer
Notes: Headline numbers. Three Jenkins jobs, chained so that a Terraform apply automatically triggers Ansible. Twelve real unit tests. Five images per commit, tagged with the git SHA. Build #5 of the app pipeline passed every stage, including smoke tests through the AWS load balancer.

## Slide 3: How the Three Pipelines Fit Together
Infrastructure and configuration run on demand with an approval gate; the application ships on every push
Manual · plan or apply
streamingapp-infra
jenkins/Jenkinsfile.infra
terraform fmt, validate, plan
Plan archived; manual approval
Apply, then trigger Ansible
Automatic · after infra apply
streamingapp-ansible
jenkins/Jenkinsfile.ansible
Read Terraform outputs
Configure EC2 (site.yml)
Bootstrap EKS add-ons
GitHub webhook · every push
streamingapp-app
Jenkinsfile (Multibranch)
Unit tests, Docker build
Push to ECR with git SHA
Helm deploy, smoke tests
Notes: Three jobs, all defined as code in the repository. The infra job runs Terraform with a manual approval before apply; on success it triggers the Ansible job automatically, which is the Sprint 3 requirement. The application job is a multibranch pipeline triggered by the GitHub webhook on every push.

## Slide 4: Sprint 3: Ansible Configures the Server and the Cluster
Run by Jenkins with its own IAM role and SSH credential, triggered automatically after every Terraform apply
site.yml → Jenkins EC2
common
docker
kubectl
ci_tools
jenkins
Docker, kubectl, Helm, AWS CLI, Terraform, Node.js, Ansible at pinned versions
Connects over the private network with the key from Jenkins credentials
Skips the jenkins role so Jenkins never reconfigures itself mid-job
k8s-bootstrap.yml → EKS
metrics-server
LB controller
gp3 StorageClass
AWS Load Balancer Controller with an IRSA role from Terraform
Default encrypted gp3 StorageClass for MongoDB's volume
Namespace and app secret from Jenkins credentials; pods restart only when it changes
Evidence streamingapp-ansible #1: "Started by upstream project streamingapp-infra #6" · both playbooks failed=0
Notes: Two playbooks. site.yml configures the Jenkins server from the dynamic EC2 inventory; k8s-bootstrap.yml configures the cluster itself, which used to be manual. The evidence is Ansible build #1, which Jenkins records as started by the infra job, build #6.

## Slide 5: Sprint 4: Every Push Is Tested, Built and Deployed
streamingapp-app: a multibranch pipeline triggered by the GitHub webhook
1
Checkout
Git SHA and AWS account resolved at runtime
2
Unit Tests
5 Jest suites in parallel, 12 tests
3
Build & Push
5 images tagged with the git SHA, immutable ECR
4
Deploy
MongoDB, Helm with auto‑rollback, ALB Ingress
5
Smoke Tests
4 in-cluster checks plus checks through the ALB
Build #5: all stages green
Helm release deployed, every service healthy in-cluster, and the app answering through the AWS load balancer
Notes: The five stages of the application pipeline. Deploy and smoke tests run on the main delivery branches; every other branch still tests and builds. Build #5 passed all stages. Earlier builds failed on two cluster issues covered on the issues slides: no default StorageClass, and node capacity.

## Slide 6: Built-In Health Checks, Scaling and Rollback
Configured in the Helm chart and the Ingress, applied by every deploy
Health checks
Liveness and readiness probes on /api/health (frontend /health) gate every rollout
Autoscaling
HPAs scale auth, streaming and chat from 1 up to 6–10 replicas at 60–70% CPU, fed by metrics‑server
Safe rollouts
Rolling updates with maxUnavailable 0; Helm rolls back automatically if pods fail their checks
Path routing
One ALB: /api/auth, /api/streaming, /api/admin, /api/chat and /socket.io to services, / to the SPA
Notes: Resilience features required by Sprint 4: health checks and autoscaling. Services start at one replica to fit three small Free Tier nodes and scale out under load; the HPA demo showed replicas rising under generated load.

## Slide 7: Earlier Review Feedback, Addressed
None of the three earlier findings is repeated in this project
FEEDBACK
Hard-coded account IDs and ARNs
NOW
Policy JSONs removed; IRSA roles built by Terraform; account ID resolved at runtime; secrets only in Jenkins credentials
FEEDBACK
SSH CIDR defaulting to 0.0.0.0/0
NOW
admin_cidr has no default and must be a single /32; the EKS public API endpoint is limited to it too
FEEDBACK
Image tag defaulting to latest
NOW
Images tagged only with the git SHA; ECR tags immutable; the chart refuses an empty or latest tag
Also: Jenkins uses an EC2 IAM role (no AWS keys stored), work is done as an IAM user instead of root keys, and cluster admins are listed explicitly
Notes: The three findings from earlier assignments and how each is prevented here. Validation rules in Terraform and guards in the Helm chart make the protections enforced, not just conventions.

## Slide 8: Every Version Is Pinned
An apply always installs the same build; upgrades become deliberate changes
Component | Pinned to
Terraform (laptop and Jenkins) | 1.15.7
EKS control plane | 1.35, standard support to Mar 2027
EKS add-ons | CoreDNS, kube-proxy, VPC CNI, EBS CSI: exact eksbuild versions
Jenkins AMI and node AMI type | Fixed Ubuntu 22.04 AMI ID; AL2023 nodes
Helm charts | metrics-server 3.14.0, LB controller 1.17.1
Tools on Jenkins | kubectl v1.35.0, Helm v3.16.4, Ansible 10.7.0, Node 20
Application images | git SHA tag, immutable in ECR
Why it matters
The laptop and Jenkins share one Terraform state, so they must agree on versions. Pinning also means a rebuild produces the same cluster that was tested.
Notes: Every moving part is pinned. Terraform validation rejects unpinned add-on versions and malformed AMI IDs, so a missing pin fails at plan time.

## Slide 9: Issues Resolved: Account and Infrastructure
Found while provisioning a fresh environment on the AWS Free plan
Symptom | Root cause | Fix
t3.medium rejected | Free plan allows Free Tier instance types only | Jenkins on c7i-flex.large: same 2 vCPU / 4 GB
Log group already exists | Left over from an earlier, deleted cluster | Deleted the empty log group and re-applied
EKS 1.33 in extended support | Control plane costs 6× in extended support | Moved to EKS 1.35 with matching add-ons
Jenkins plan replaced admin access | Creator-admin follows whoever runs Terraform | Explicit admins; moved blocks, 0 to destroy
kubectl blocked on Windows | Smart App Control blocks unsigned binaries | Use Docker Desktop's signed kubectl
Notes: Problems hit while provisioning on the Free plan, each with its root cause. The admin-entry issue was caught by reviewing the plan before approving it: a habit worth keeping.

## Slide 10: Issues Resolved: Pipeline and Cluster
Each failed build was diagnosed from its log and fixed in code
Symptom | Root cause | Fix
bcrypt failed to build in Docker | Prebuilt download blocked; no compiler on Alpine | Multi-stage Dockerfile with build tools
Jenkinsfile.infra not found | Jobs read Develop; changes were on Sprint-3 | Jobs and deploy condition on Sprint-3
Deploy timed out, MongoDB Pending | EKS 1.30+ has no default StorageClass | Default encrypted gp3 StorageClass via Ansible
Pods: Too many pods, no memory | 2 × t3.small full with cluster add-ons | 3 Spot nodes; services start at 1 replica
Notes: Pipeline failures and their fixes. Builds 3 and 4 failed in the Deploy stage for cluster reasons, not application reasons; build 5 passed after both fixes.

## Slide 11: Verified End to End
Evidence captured in the Sprint 3 progress document
Reproducible infrastructure
Jenkins and the laptop share one S3 state
Ansible after Terraform
Ansible #1 started by infra #6, failed=0
Push triggers the pipeline
Builds #4 and #5 started by a GitHub push
Images in ECR by git SHA
5 repositories, immutable tags
Live through the ALB
Smoke tests passed; app served in the browser
Autoscaling and self-healing
HPA scales under load; deleted pods replaced
Notes: Each claim maps to a screenshot in the Sprint 3 progress document: stage views, the upstream trigger, webhook deliveries, ECR image tags, kubectl output, HPA scaling and the app in a browser.

## Slide 12: Run on Free Plan Credits, Then Torn Down
Sized to Free Tier instance types and paused between sessions
$138
credits at the start
~$7
per day, fully running
~$4.35
per day, paused
91
Terraform resources destroyed
Jenkins on c7i-flex.large and 3 × t3.small Spot nodes, all Free Tier eligible
Between sessions: stop Jenkins and scale the node group to zero; the Elastic IP keeps the webhook URL
After evidence capture: ALB, volumes, ECR, buckets, state backend, OIDC providers and the IAM user deleted
Notes: Cost management on the Free plan. EKS, the NAT gateway and the load balancer have no free allowance, so the environment was paused between sessions and fully torn down once evidence was captured. It can be rebuilt from the runbook in about 30 minutes.

## Slide 13: Sprints 3 & 4 Complete
A git push now tests, builds, deploys and verifies the app on EKS, on infrastructure that Jenkins provisions and Ansible configures
Sprint 5
Prometheus, Grafana, alert rules and Jenkins notifications
Sprint 6
Test cases, final documentation and end‑to‑end validation
Notes: Summary and what comes next: monitoring and alerting in Sprint 5, then testing, documentation and final validation in Sprint 6.